Trac
Project and Process Management
Managing more than your development process.
Steven Ellis
Technical Director
OpenMedia Limited

---
Overview
Introduction to Trac
Trac Concepts
Trac Administration
Tips and Tricks

---
What is Trac?
Lightweight web based project management framework
Open Source -
  - Modified BSD License
Developed at http://trac.edgewall.com
Widely used by a variety of Open Source projects
[Speaker Notes: Couple of Questions 1. Who has used Trac before ?]

---
Why Trac?
Provides an integrated approach to managing a software development project or team
Key features -
  - Ticketing for tasks and bug tracking
  - Documentation via searchable simple to use Wiki
  - Version control with strong support for Subversion
  - All sections can reference each other
Simple to install, configure, manage and use
[Speaker Notes: At OpenMedia we had MediaWiki for documentation SVN for version control Ticketing was ad-hot emails Wiki Pages Post-It Notes Tasks weren't being captured]

---
Key Trac Concepts
Trac is much more than a bug tracker
Use Trac to capture even the most mundane administration tasks
  - Office stationary orders
  - Change of phone or ISP plan
Focus is on a single project rather than a series of projects
  - For OpenMedia our company is the project
Multiple projects off a single install
  - Easy to host a series of projects on a single system
[Speaker Notes: Mundane tasks Often repeated Forgotten when someone is on leave Multiple trac environments for multiple large scale projects sharing the same server Different SVN root Different trac URL]

---
Trac Front Page
[Speaker Notes: Default layout of an clean Trac install http://localhost/OSDC/ Under4 mins in]

---
Trac Timeline
[Speaker Notes: Overview of most recently performed tasks Captures updates to wiki pages New and closed tickets Subversion commits Revision milestone changes http://localhost/OSDC/timeline]

---
Trac Roadmap
[Speaker Notes: Aids your project planning Define a series of milestones that you can assign tickets to. Breaks work into a smaller deliverables. Specify completion dates http://localhost/OSDC/roadmap]

---
Trac Tickets
Capture all of your work items.
Reasonably standard set of fields
  - Type - e.g. defect, enhancement or task
  - Component - The project module or subsystem
  - Priority - The importance of this bug, task etc.
  - Milestone – Based on Roadmap entries
  - Assigned to - Principal person responsible for ticket
  - Summary – Single line brief description of the ticket
  - Description – Make use of TracWiki syntax
[Speaker Notes: These are the core fields You aren't required to use all of them Cover TracWiki syntax later]

---
Trac New Ticket
[Speaker Notes: Creating a new ticket]

---
Trac New Ticket

---
Trac Completed Ticket

---
Version Control
Doesn't have an integrated version control tool.
Leverage's Subversion
Support for other Version Control tools in development
    - http://trac.edgewall.org/wiki/VersioningSystemBackend
Excellent web based browser and diff tool for Subversion

---
Trac Installation
Number of excellent guides
    - http://trac.edgewall.org/wiki/TracInstall
    - http://trac.edgewall.org/wiki/TracInstallPlatforms
Highly recommend new 0.11 release
  - Minimum of version 0.10.3
    - Avoids numerous bugs
    - Dag Wieers RPMs for RedHat
    - Consider backports for Debian / Ubuntu
Usable environment, complete with version control, in under 30 minutes

---
Trac Administration
Excellent documentation provided by edgewall
Command line management via trac-admin tool
      - trac-admin help
First specify the location of your Trac environment
      - trac-admin /var/trac/MyProject
E.g. add Subversion as a component managed by steve
      - trac-admin /var/trac/MyProject component add \
        Subversion steve

---
Trac – User Management
Work out how you want to organise your team(s)
Try to start with a clean set of permissions
Assign permissions to groups, and then assign your team to the groups
Covered in detail at
    - http://trac.edgewall.org/wiki/TracPermissions
For 0.10.x series install TracAdmin plug-in
  - Features as standard in 0.11 releases.
[Speaker Notes: TracAdmin standard part of Trac 0.11]

---
Tips and Tricks
How can we make the best use of any project management tool?
Focus is on Trac, but could be applied to other tools such as
  - bugzilla
  - launchpad
[Speaker Notes: Should be 8-10 minutes into the talk]

---
Use Trac to Set-up Trac
Use Trac to document the set-up of your Trac and Subversion environment
  - E.g. your first ticket could be for setting up the Subversion environment
[Speaker Notes: http://localhost/OSDC/ticket/1]

---
Ticket Types and Components
Default Types are development focused
    - Defect, enhancement and task
Default Components are simple examples and should be replaced
Components allow auto assignment of new tickets to team members
Effective use means simple reports can be easily generated

---
Sample Types and Components
Additional useful Types might be
    - Project
    - Change Request
    - Service Order
    - New User account
Components might be specific applications, or different customers
    - Authentication
    - System Monitoring
    - Trac

---
Using Trac Effectively
TracLinks allows seamless linking between tickets, the wiki and subversion
  - Wiki pages should use CamelCase where possible
    - or [wiki:Page] where this isn't appropriate
  - Tickets can be referenced via #number or [ticket:number] e.g. #27 or [ticket:27]
  - Subversion change sets can be referenced by revision number e.g. r21 or [changeset:21]
  - You can link to a specific location with your Subversion repository via source:/path e.g.
      - [source:/trunk/project/documentation/Readme]

---
TracLinks Examples
A new ticket 91 with the following description:
      - Build additional Apache virtual server for the WebApplication team based off environment developed for ProjectPurple in #57
  - Documentation is auto referenced into the Wiki
    - Keep track of the details on ProjectPurple
    - References to contacts for the WebApplication team.
The Apache configuration should be kept under version control with an appropriate commit message.
      - Apache configuration for additional ProjectPurple virtual instance – see ticket #91 and #57

---
Subversion post-commit hook
Highly recommend development teams to utilise the trac-post-commit-hook add-on
Installation details covered in the Trac FAQ
    - http://trac.edgewall.org/wiki/TracFaq
Auto-updates Trac tickets by using a simple syntax in Subversion commit messages
  - closes #ticket – Marks ticket closed with comment
  - refs #ticket – Just adds comment to ticket
[Speaker Notes: http://localhost/OSDC/ticket/1#comment:2]

---
post-commit-hook example
Based off our earlier example, restructure the Subversion commit as follows:
      - Apache configuration for additional ProjectPurple virtual instance, refs #57, closes #91.
This commit will update 2 tickets
  - #91 will be closed, with the comment text and a reference to the subversion commit.
  - #57 will get the commit text and a reference to the subversion commit.

---
Never commit without a ticket
If you are doing any version control updates that don't reference or close a ticket you aren't making the best use of Trac
Even simple tasks can benefit from capturing the process of performing the work
Use the post-commit-hook

---
Sub Tickets
Break out larger tasks into logical items of work
  - No inbuilt method of generating sub-tickets
  - MasterTicketsPlugin from TracHacks website -
      - Adds a custom field to all tickets that can point at a parent
      - Parent and child can see connection
      - Parent cannot be closed until all children are also closed
  - Easy to define a manual process for handling sub-tickets, but plug-in simplifies process
[Speaker Notes: Milestones are a great way to group tickets, but sometimes it is more logical to define sub-tickets.]

---
Version more than your code
Avoid poor document management standards -
      - Design Document rev57a(steve's copy).doc
Subversion is less than ideal for binary formats
  - If you don't have a document management system it can still prove to be a life saver.
Tickets can track work on documents -
  - Who were all of the contributors?
You can refer to older document revisions
      - Please reference [source:/trunk/docs/design.doc@57 design doc] revision 57 as an example of how not to write documentation
[Speaker Notes: Remember – Never commit without a ticket Easy to identify all contributors to a document. Should be about 15 Mins in]

---
CSV files rock
All text file formats rock because:
  - Version control can efficiently deal with them.
  - It is a lot easier to do a diff between document revisions on the command line with Subversion.
  - Trac has an excellent visual Subversion diff tool.
Very useful for comparing configuration file changes over time
  - Just why did that web server start acting oddly

---
Backups
Because you know it makes sense
Trac and Subversion have a simple mechanism to perform a hot backup
  - example wrapper script
      - DATE=`date +%Y%m%d`
      - svnadmin hotcopy /var/svn/MyProject/ \ /backup/svn.MyProject.$DATE
      - trac-admin /var/trac/MyProject/ hotcopy \
        /backup/trac.MyProject.$DATE
Backup trees are a fully working environment
  - Simply copy into correct location to recover

---
Tag milestones on release
Tag each release in subversion as part of closing a Roadmap milestone
Tags are cheap in Subversion – use them
  - Make sure all changes are committed to Subversion
  - Create a Subversion tag based on your release
      - svn copy http://trac.ourcompany.org/svn/MyProject/trunk \
      - http://trac.ourcompany.org/svn/MyProject/tags/release-1 \
      - -m "First Release milestone"
  - Link milestone description to revision
      - Release tagged in r81
  - Close the milestone and re-assign any open tickets

---
WikiMacros
Covered in detail in integrated documentation
[[PageOutline]]
  - Table of contents of a wiki page based on headings.
  - A must have once a wiki entry exceeds a page
[[Image]]
  - Provides control when embedding images
InterTrac and InterWiki
  - Rapid links to other sources such as MythTV Trac or Wikipedia, e.g. [mythtv:ticket]

---
Don't go plug-in crazy
Lots of cool stuff on TracHacks
  - Do you really need the plug-in?
  - How well supported is it?
  - Will it work in the next release of Trac?
Make sure you test in a sandbox environment
Same rules apply to adding additional Macros

---
The not so good
Relatively few niggles
Administration
  - 0.11 release has integrated the TracAdmin plug-in
  - Permission model needs improving
    - Can't have public and private wiki sections
    - Customer or public tickets and internal tickets.
Work flow
  - Small improvements in 0.11
Inconsistencies
  - Some have been resolved in 0.11

---
The Future is Bright
Some of the enhancements of interest -
  - Additional database support -
    - Currently sqlite
    - Work under way to support postgresql and mysql
  - Additional Version Control support -
    - Tool is originally based off CVSTrac
    - Primary backend is Subversion
    - Work under way to support Mercurial, bzr and git -
      - http://trac.edgewall.org/wiki/VersioningSystemBackend
[Speaker Notes: OpenMedia would be lost without Trac.]

---
Links and References
Edgewall
  - http://www.edgewall.org/
  - http://trac.edgewall.org/
TracHacks
  - http://trac-hacks.org/wiki/TracHacks
OpenMedia
  - http://www.openmedia.co.nz

---
Questions