Taking OpenEMR, a GPL EMR to ARRA Meaningful Use Certification and Beyond
Reference sites:
- www.oemr.org - our official web home page
- openmedsoftare.org - our project wiki, access to online demo and all lots more
- sourceforge.net/projects/openemr/ - the code lives here (CVS master)
- github.com/openemr/openemr - public git master updated every 30 mins
[Speaker Notes: OpenEMR is one of the oldest and most active EMR/EHR and practice management systems in existence. It is GPL’d LAMPP stack based and widely used world wide. * The project management process we used and how well they worked or didn’t work * The technology challenges around bringing an old-style web application up to a modern standard in this context * The challenges faced in interpreting the ARRA standards * The challenges in getting the certifying bodies to recognize FOSS software as a particular issue in their planning * The challenges faced in getting providers that are used to expensive systems to accept that a FOSS solution can meet and exceed the needs of their practices]

---
The Goal
- Certified before the 2011 Incentives are available
- Why? You may Ask.
  - M/U Guidelines Provided Focus
  - M/U items were good for all (not just USA)
  - Test Plans provided
[Speaker Notes: An agressive goal was set to try and get OpenEMR though the certification hurdle as early in 2010 as possible. Originally we hoped for March, it's now July. We decided that the Meaningful use guidelines provided a realistic target and focus that would help the community have something specific to contribute and that they overlapped with the improvements that were being asked for and did not conflict with the use of OpenEMR outside of the USA. Further NIST had developed comphrensive test plans called scripts that could be used to prove that we did the job. Hard to find in a FOSS project.]

---
The Team
- Community Users and Developers
- Open Source Medical Software Board
- OpenEMR Support Vendors
- Hired Contractors
- Industry Advisors
- Samuel Bowen, MD
[Speaker Notes: OpenEMR already had a solid, long time user community and a number of stong developers that contributed work and paid attention to the SF Forums. OSMS had been formed as a guiding arm for the project with Dr Bowen as the President and cheer leader. Some new support vendors and hopefuls joined and Sam raised several hundred thousand dollars to hire contracts form these and other places to jumps tart the process, which had been lagging. Some advisors helped by activily lobbying the government, CCHIT and HIMMS to lean a bit toward FOSS. Some examples are Dr Michael Brody and Fred Trotter.]

---
The Beginning
- Hired a pile of contractors to work on large, identified gap items
- Choose a formal process:SPRINT
- Advocates lobbied gov't and others
- Got to cranking code
[Speaker Notes: We decided to have regular weekly conference calls with all the contributors. We decided to use a formal project management process, SPRINT modified slightly to handle weekly meetings. This worked well with the hired contractors and was not so useful with the volunteers, except where they we a company already used to that kind of process. The advocates succeeded and things looked good for us to able to actually get certified. Programmers wrote lots of code and the gatekeepers began to get nervous that they would be flooded. So a push to get some more people to 'commit' level was started. This helped some.]

---
The Middle
- Traffic on forums at all time high (#37 on SF one week)
- Struggles with branching/code merge and test
- Formal project management is hard
- Money runs low...
- Enthusiam is VERY high!
[Speaker Notes: OpenEMR learning curve is deep and fortunately we have Brady Miller ”The Enforcer” to keep new icky code from getting into the code base. Some of the contractors learned the hard way and had to redo work they thought was complete. We had the usual struggles with trying to manange multiple developer teams working on overlapping code, a sycn'd SVN repo was added as a test bed. Later we moved to git and public github branches for this. Formal project management was too heavy and so we backed of to issue logs and status tracking only Money got tight, but lots more volunteers have stepped in to fill some gaps and slow downs.]

---
The End … ?
- ~80% code complete on all M/U items
- Clean up and release a pre-certified version
- Start testing certification scripts and clean up
- Raise money to pay for certification process
- Release Certified Version and management plan
[Speaker Notes: The wiki page tracks a rough overall progress against the M/U items and we are doing OK. We have decided to pre-release as Version 4.0 and continue the project from that base. We need to start working on getting the funds to do the certification process itself which is some $30K or more in fees for the first year and some re-cert fees and management tracking of users going forward long term Q & A starts Now ...]

---
Backup Info and Links
- www.openmedsoftware.org/wiki/OpenEMR_Certification
- Health and Human Services - Standards & Certification
  - healthit.hhs.gov/portal/server.pt?open=512&objID=1153&mode=2
- ONC Initiatives
  - healthit.hhs.gov/portal/server.pt?open=512&objID=1497&parentname=CommunityPage&parentid=1&mode=2&in_hi_userid=10741&cached=true
- NIST Test Scripts
  - xw2k.nist.gov/healthcare/use_testing/index.html
- Emails and Contacts
  - Tony McCormick - tony@mi-squared.com
  - Sam Bowen, MD - drbowen@openmedsoftware.org